HMAA Phase 1 Build Plan

From Browser Demo to Evidence-Producing Architecture

Burak Oktenli  |  March 2026  |  Target Duration: 2 Weeks

"Before adding anything, ask: What claim will this let me defend?
If you cannot answer that, do not build it yet."

# 1. Objective

Convert the HMAA browser-based research demo (v3.4, scored 85/100 for research, 38/100 for mission-grade) into a testable, traceable, reproducible engineering foundation. Phase 1 does NOT add features. It produces evidence infrastructure.

Success criteria: by the end of Phase 1, every core algorithm (DS fusion, FSM, cross-validation, sensor models, twin) has unit tests, property tests, conformance tests against the TLA+ spec, and a deterministic headless simulation harness. All tests pass in CI.

## 1.1 What Phase 1 Does NOT Include

- No UI changes to the HTML demo (it is frozen)

- No new sensors, modes, or features

- No ROS 2 nodes (that is Phase 2)

- No Gazebo integration (that is Phase 2)

- No paper writing (that is Phase 3)

# 2. Module Structure

The monolithic HTML is decomposed into independently testable modules. Language: Python 3.10+ (aligns with ROS 2 Humble/Iron). Each module has a single responsibility, defined interface, and test suite.

| Directory | Module | Responsibility |
| --- | --- | --- |
| hmaa/core/ | rng.py | Seedable RNG (Box-Muller Gaussian, Rayleigh). Seed recorded in every trace. |
| hmaa/core/ | ds.py | Dempster-Shafer: mass(), discount(), combine(), fuseAll(), belief(), plausibility(), toScore() |
| hmaa/core/ | fsm.py | AuthorityFSM: eval(), transition guards, dwell, hysteresis, oscillation lockout |
| hmaa/sensors/ | models.py | 6 physics-based sensor models: camera, lidar, tof, imu, odometry, rf |
| hmaa/sensors/ | validation.py | CrossValidator: pairwise pre-fusion checks, physics-metric + trust-score paths |
| hmaa/twin/ | kinematic.py | PredictiveTwin: forward kinematic model, risk zones, divergence computation |
| hmaa/modes/ | manager.py | ModeManager: SAFE_STOP, CRAWL, RETURN_SAFE, TELEOP, DEG_TELEOP with entry/exit/constraints |
| hmaa/sim/ | harness.py | simulate_scenario(config, seed) → Trace. Headless, no UI, no ROS. |
| hmaa/sim/ | trace.py | Trace schema: dataclass with timestamps, sensor data, validation, fusion, FSM, modes, events |
| hmaa/sim/ | montecarlo.py | MonteCarlo: run N trials, collect distributions, compute statistics |
| hmaa/experiments/ | scenarios.py | 7 experiment definitions: fault timing, success criteria, config |
| hmaa/experiments/ | runner.py | run_experiment(config.yaml) → results + trace artifacts |
| tests/ | test_ds.py | DS unit + property tests |
| tests/ | test_fsm.py | FSM unit + property + conformance tests |
| tests/ | test_sensors.py | Sensor model property tests |
| tests/ | test_validation.py | Cross-validator tests |
| tests/ | test_twin.py | Twin divergence edge cases |
| tests/ | test_harness.py | Deterministic harness regression tests |
| tests/ | test_conformance.py | JS FSM vs TLA+ oracle conformance |
| formal/ | HMAA_Authority_FSM.tla | TLA+ specification (v2, TLC-verified) |

# 3. Trace Schema

The trace is the fundamental evidence artifact. Every simulation run, every experiment, every Monte Carlo trial produces a Trace. The schema is defined before any code is written.

## 3.1 TraceStep (per-tick record)

| Field | Type | Description |
| --- | --- | --- |
| tick | int | Monotonic tick counter |
| sim_time_ms | int | Simulation time in milliseconds |
| sensor_inputs | SensorInputs | Raw physics metrics per sensor (6 entries) |
| sensor_masses | List[BeliefMass] | D-S belief masses per sensor (t, d, c, u) |
| sensor_scores | List[float] | Scalar trust scores per sensor |
| validation_result | ValidationResult | Per-sensor discounts, fault flags, reason codes |
| effective_alphas | List[float] | DS_ALPHAS * cross-val discounts per sensor |
| fused_mass | BeliefMass | D-S combined belief mass (t, d, c, u, K) |
| fused_trust | float | Scalar fused trust score |
| anomaly_count | int | Number of sensors with trust < 0.2 |
| fsm_state | FSMState | level, dwell, locked, lockExpiry, transitionCount |
| transition | Optional[Transition] | If transition occurred: from, to, direction, reason |
| mode | str | Current CARA mode |
| command | CommandState | proposed, approved, source_flag |
| rover_state | RoverState | x, y, heading, speed |
| twin_state | TwinState | x, y, heading, predicted_trust, risk_zones_active |
| twin_divergence | Divergence | pos_delta, head_delta, trust_delta |
| active_faults | List[str] | Currently injected fault IDs |
| recovery_cooldowns | List[float] | Per-sensor cooldown remaining (seconds) |

## 3.2 Trace (complete run record)

| Field | Type | Description |
| --- | --- | --- |
| seed | int | RNG seed used for this run |
| config | ScenarioConfig | Full scenario configuration |
| steps | List[TraceStep] | Per-tick state records |
| events | List[Event] | Timestamped events (transitions, faults, commands) |
| summary | TraceSummary | Aggregated metrics: min_trust, max_auth, response_time, etc. |
| git_commit | str | Git commit hash at time of run |
| checksum | str | SHA-256 of the trace for integrity verification |

# 4. Headless Simulation Harness

The harness is the most important artifact in Phase 1. It runs the complete pipeline (sensors → validation → fusion → FSM → modes → twin) without any UI, ROS, or browser dependencies.

## 4.1 Interface

def simulate_scenario(config: ScenarioConfig, seed: int) -> Trace:

"""Run a complete scenario headlessly. Deterministic given seed."""

rng = SeededRNG(seed)

fsm = AuthorityFSM()

twin = PredictiveTwin()

trace = Trace(seed=seed, config=config)

for tick in range(config.total_ticks):

# 1. Sensor physics evaluation

# 2. Cross-sensor validation

# 3. Shafer discounting + D-S fusion

# 4. FSM evaluation

# 5. Mode selection

# 6. Twin prediction

# 7. Record TraceStep

trace.compute_summary()

trace.compute_checksum()

return trace

## 4.2 What This Unlocks

- Unit tests: test each module in isolation by mocking inputs

- Property tests: run thousands of random configs, assert invariants hold

- Regression tests: deterministic seed → identical trace → detect any behavior change

- Conformance tests: compare FSM transitions against TLA+ oracle for identical inputs

- Monte Carlo: run N trials with different seeds, compute statistics

- CI: all tests run on every commit, fail build on any regression

# 5. Test Plan

## 5.1 Unit Tests

| Test File | Test Cases |
| --- | --- |
| test_ds.py | mass() sums to 1.0; discount() preserves mass axiom; combine() normalizes by (1-K); combine() with total conflict returns fallback; fuseAll() sequential combination; toScore() range [0,1]; belief/plausibility interval correctness |
| test_fsm.py | Init at A3; downgrade at each threshold; downgrade skips levels; upgrade is stepwise only; upgrade requires dwell; hysteresis band prevents bounce; oscillation lockout triggers at >3 transitions; lockout releases after expiry; anomaly count overrides |
| test_sensors.py | Each sensor nominal output; each sensor faulted output; recovery cooldown ramp 0→1; no division by zero at rf=0; noise is bounded |
| test_validation.py | LiDAR/ToF physics disagreement; IMU/Odom cross-check; camera feature count check; no discount when sensors agree; multiple disagreements stack |
| test_twin.py | Independent from measured state; risk zone penalty application; divergence computation; heading wrapping at ±π |
| test_harness.py | Deterministic: same seed → identical trace; different seed → different trace; trace checksum matches recomputation |

## 5.2 Property Tests (Hypothesis / QuickCheck style)

| Property | Invariant |
| --- | --- |
| DS mass conservation | ∀ mass: sum(t,d,c,u) = 1.0 ± ε |
| DS discount preserves axiom | ∀ mass, α: sum(discount(mass,α)) = 1.0 |
| DS normalization | ∀ m1,m2: sum(combine(m1,m2)) = 1.0 when K < 1 |
| FSM monotonic restriction | If trust decreases continuously, authority_level never decreases |
| FSM upgrade stepwise | ∀ transitions: if level decreases, it decreases by exactly 1 |
| FSM compound failure | ∀ (trust<0.25, anom≥3, ¬locked): level = A0 |
| FSM lockout termination | ∀ locked states: lockout expires in bounded time |
| FSM dwell enforcement | No upgrade occurs before dwell counter reaches required ticks |
| Sensor recovery bounded | After fault clear, trust returns to > 0.8 within 2× cooldown time |
| Cross-val symmetry | If sensor A is discounted in A/B check, sensor B is not (outlier identification) |

## 5.3 Conformance Tests

Generate random traces of (trust, anomalyCount, time) and feed identical inputs to: (1) the Python FSM, (2) a TLA+ oracle (a simple Python function that mirrors the TLA+ transition logic exactly). Compare resulting level, dwell, locked, transitionCount at every step. Fail on any divergence.

def test_fsm_conforms_to_spec():

for seed in range(1000):

trace = generate_random_input_trace(seed, length=200)

py_outputs  = run_python_fsm(trace)

tla_outputs = run_tla_oracle(trace)

assert py_outputs == tla_outputs, f"Divergence at seed {seed}"

# 6. Build Order (Exact Sequence)

Execute in this order. Each step depends on the previous.

| # | Duration | Deliverable | Acceptance Criteria |
| --- | --- | --- | --- |
| 1 | Day 1 | trace.py: Define TraceStep, Trace, BeliefMass, FSMState dataclasses | All dataclasses instantiable, serializable to JSON |
| 2 | Day 1 | rng.py: Seedable RNG with gaussNoise(), rayleighNoise() | Same seed produces identical sequence; different seeds diverge |
| 3 | Day 2 | ds.py: Dempster-Shafer engine (all methods) | test_ds.py passes: 15+ unit tests, 4 property tests |
| 4 | Day 3 | fsm.py: Authority FSM (all transition logic) | test_fsm.py passes: 12+ unit tests, 5 property tests |
| 5 | Day 4 | models.py: 6 physics sensor models | test_sensors.py passes: 18+ tests, no NaN/Inf for any input |
| 6 | Day 5 | validation.py: CrossValidator with physics metrics | test_validation.py passes: 10+ tests |
| 7 | Day 6 | kinematic.py: PredictiveTwin with risk zones | test_twin.py passes: 8+ tests, heading wrap verified |
| 8 | Day 7 | manager.py: ModeManager with entry/exit/constraints | Each mode has documented criteria and test |
| 9 | Day 8-9 | harness.py: simulate_scenario(config, seed) → Trace | test_harness.py passes: deterministic, checksum-verified |
| 10 | Day 10 | test_conformance.py: FSM vs TLA+ oracle, 1000 seeds | Zero divergences across 1000 random traces |
| 11 | Day 11 | montecarlo.py: N-trial runner with statistics | Reproduces v3.4 MC results within expected variance |
| 12 | Day 12 | scenarios.py + runner.py: 7 experiment definitions | All 7 experiments runnable headlessly, traces exported |
| 13 | Day 13 | CI pipeline: pytest + coverage + regression | All tests pass, coverage > 85%, green CI badge |
| 14 | Day 14 | Documentation: README, architecture diagram, API docs | New contributor can run tests within 10 minutes of clone |

# 7. ROS 2 Architecture (Phase 2 Preview)

Phase 2 translates the Python modules into ROS 2 nodes with defined message contracts. The architecture below is the target paper figure and launch blueprint.

## 7.1 Node Graph

sensor_nodes (camera, lidar, tof, imu, odom, rf) → sensor_health_node (self-metrics, timestamp, freshness) → sensor_validation_node (cross-checks, discounts, fault flags) → trust_fusion_node (D-S combination, trust, conflict, uncertainty) → authority_governor_node (FSM, dwell, hysteresis, lockout, transitions) → mission_mode_manager (safe_stop, crawl, teleop, return_safe) → planner/controller adapter (restrictions, command gates) → robot/simulated platform.

Parallel branch: authority_governor_node → predictive_twin_node (predicted state, expected residuals).

Evidence bus: all nodes → /diagnostics + /events + rosbag → analysis/conformance/metrics/reports.

## 7.2 Message Contracts

sensor_validation_node publishes:

- sensor_id, timestamp, data_age_ms, freshness_ok, self_health_score, cross_consistency_score, discount_factor, fault_flags[], reason_codes[]

trust_fusion_node publishes:

- timestamp, belief_trusted, belief_degraded, belief_compromised, belief_uncertain, conflict_mass, trust_score, fusion_reason_codes[]

authority_governor_node publishes:

- timestamp, authority_level, previous_level, transition_occurred, transition_reason_code, dwell_timer_state, lockout_active, anomaly_count

mission_mode_manager publishes:

- timestamp, mission_mode, entry_reason, active_restrictions[], command_limits, recovery_policy_id

# 8. Evidence Chain Target

By end of Phase 3, every claim in the IROS paper maps to one of these evidence types:

## 8.1 Formal Evidence

- TLA+ invariant verified by TLC (8 properties, 48,751 states, zero violations)

- Transition properties proven structurally

- Conformance tests: 1000 seeds, zero divergences between Python FSM and TLA+ oracle

## 8.2 Software Evidence

- Unit tests: >80 test cases across 7 test files

- Property tests: 10 invariants verified by Hypothesis/QuickCheck

- Deterministic replay: seed → identical trace → checksum match

- CI: green pipeline on every commit, coverage > 85%

## 8.3 Experimental Evidence

- 7 experiments × 5 Gazebo runs each → rosbags → metrics

- Monte Carlo: N=100 trials per experiment, μ, σ, 95% CI

- Results table: downgrade latency, false positive rate, recovery success

## 8.4 Traceability Evidence

- 12 requirements (REQ-SATA/HMAA/CARA/GATE/TWIN/RECOV/VAL)

- Each requirement → design element → code module → test ID → experiment ID

- 10-row FMEA with detection method, severity, mitigation, residual risk

- GSN safety case: top claim → sub-goals → strategies → evidence nodes

# 9. Anti-Patterns to Avoid

The following temptations will arise during Phase 1. Resist them.

- "Let me add one more sensor type" — No. The architecture supports 6 sensors. That is enough for the paper.

- "Let me make the dashboard prettier" — No. The HTML demo is frozen. Touch it again only to embed final results.

- "Let me add a web server" — No. The harness is a Python function, not a web service.

- "Let me integrate ROS 2 now" — No. Phase 1 is pure Python with zero external dependencies beyond pytest and hypothesis.

- "Let me rewrite in Rust/C++" — No. Python is fast enough for simulation. ROS 2 nodes in Python are fine for a research platform.

- "But this feature would be really cool" — Apply the filter: What claim will this let me defend? If no answer, do not build it.

# 10. Paper Figure Set (Build Toward These)

Every implementation decision should produce artifacts that feed these five figures:

| Fig | Title | Content |
| --- | --- | --- |
| 1 | System Architecture | The ROS 2 node graph from Section 7. Sensor nodes → validation → fusion → governor → modes → planner. Evidence bus alongside. |
| 2 | Authority Transition Diagram | FSM states A3/A2/A1/A0 with transition conditions, hysteresis bands, dwell times. From TLA+ spec. |
| 3 | Evidence Pipeline | scenario config → Gazebo run → rosbag → replay → analysis → report. Shows reproducibility. |
| 4 | Experiment Timeline | Representative run: sensor degradation, trust score, authority level, mission mode over time. From a real Gazebo bag. |
| 5 | Results Summary Table | 7 experiments × (downgrade latency, false positive rate, recovery success). N=100 MC + N=5 SITL runs. With μ ± σ and 95% CI. |

This document is the contract for Phase 1. Execute it in order. Produce evidence, not features. Ship tests, not polish.